TRACK E

Evaluation / CI Pipeline

Output: One command that runs holdout metrics + 3-video regression + summary report

# 1. Objective

Build a single-command evaluation pipeline that every other track uses to measure progress. This is the most critical infrastructure track because without it, Tracks B/C/D cannot objectively determine if their changes helped or hurt. This track should be prioritized first.

# 2. What the Pipeline Must Do

One command. Three stages. One summary report.

## 2.1 Stage 1: Holdout Gate Detection Metrics

Input: a model checkpoint path + test dataset path

Process: run the model on every image in the test split, match detections to ground truth with IoU >= 0.50

Output: precision, recall, F1, TP, FP, FN, per-image breakdown

Implementation notes:

- Extend scripts/evaluate.py to accept command-line arguments for model path, data path, and threshold

- Output a machine-readable JSON file and a human-readable table

- Include per-confidence-threshold breakdown (at 0.25, 0.35, 0.45, 0.55) so we can see precision-recall tradeoff

## 2.2 Stage 2: 3-Video Regression Suite

Input: a model checkpoint path + pipeline parameters (gate_conf, gate_iou, stabilize, etc.)

Process: run the full pipeline on 3 frozen regression videos: 2907, 2909, 2911

Output: per-video metrics table with: gates detected, trajectory coverage, P90 speed, max speed, max G-force, max jump, auto-cal correction factor, physics issue count

Implementation notes:

- Freeze the regression video set. Copy the 3 test videos to a dedicated folder: data/regression_videos/. These videos must never change. Document their source and characteristics.

- Freeze the pipeline parameters. Create a config file: configs/regression_defaults.yaml with all pipeline parameters (gate_conf=0.35, gate_iou=0.55, stabilize=True, camera_mode=affine, projection=scale, discipline=slalom). The regression script reads this config and does not accept overrides.

- Compare to previous run. The script should accept an optional --baseline flag pointing to a previous regression JSON. If provided, generate a delta table (new vs old) for every metric.

## 2.3 Stage 3: Summary Report

Input: Stage 1 and Stage 2 outputs

Output: a single Markdown file that combines both results with a PASS/FAIL verdict

The summary report must contain:

- Header with date, model checkpoint name, git commit hash (if available)

- Gate detection table (P/R/F1/TP/FP/FN)

- Regression video table (all per-video metrics + mean)

- Delta table vs baseline (if baseline provided)

- Overall verdict: PASS if F1 >= baseline AND no regression metric degrades by > 20%. FAIL otherwise, with specific failure reasons listed.

# 3. The Single Command

The end result should be invocable as:

python scripts/run_eval.py --model models/gate_detector_best.pt --baseline docs/reports/eval_baseline.json

This command should:

- Run Stage 1 (holdout metrics)

- Run Stage 2 (3-video regression)

- Generate Stage 3 (summary report)

- Print the verdict to stdout

- Save all artifacts to docs/reports/eval_YYYYMMDD_HHMM/

Expected runtime: approximately 5–15 minutes depending on GPU availability. The script should print progress (which stage it’s on, which video it’s processing) so the user knows it’s working.

# 4. Directory Structure for Outputs

docs/reports/eval_YYYYMMDD_HHMM/

stage1_holdout.json          # Machine-readable Stage 1 results

stage2_regression.json        # Machine-readable Stage 2 results

stage2_regression/            # Per-video pipeline output JSONs

2907_analysis.json

2909_analysis.json

2911_analysis.json

summary.md                    # Human-readable combined report

eval_result.json              # Overall PASS/FAIL + all metrics

# 5. How to Check Output

## 5.1 The Script Works If:

- Running it with the current model produces a report matching known baseline numbers (F1 ~ 0.755, auto-cal correction ~ 84x mean)

- Running it twice produces identical results (deterministic)

- Running it with a deliberately worse model (e.g., the backup checkpoint) produces a FAIL verdict

- The summary.md is readable and contains all required sections

- The JSON files parse correctly and contain all required fields

## 5.2 Acceptance Criteria

| Requirement | How to Verify |
| --- | --- |
| Single command execution | python scripts/run_eval.py --model <path> runs end to end without manual steps |
| Reproducible | Two consecutive runs produce identical numbers |
| Baseline comparison | --baseline flag produces delta table in summary.md |
| PASS/FAIL verdict | Verdict printed to stdout and saved in eval_result.json |
| Runtime < 20 min | End to end on 3 regression videos + test set |

## 5.3 Deliverables

- scripts/run_eval.py — the single-command evaluation script

- configs/regression_defaults.yaml — frozen pipeline parameters

- data/regression_videos/ — frozen regression video set (copy from test_videos_unseen)

- docs/reports/eval_baseline.json — baseline results from current model (first run)

# 6. Files You Will Touch

- scripts/run_eval.py — NEW file, main deliverable

- scripts/evaluate.py — extend to accept CLI args and output JSON

- configs/regression_defaults.yaml — NEW file

- data/regression_videos/ — NEW directory (copy existing test videos)

# 7. Dependencies

This track has NO upstream dependencies. It should be started first and delivered before any other track runs a major experiment. All other tracks depend on this track for measuring their results.