TRACK F

Runtime Parallelization

Output: Faster end-to-end pipeline execution through parallelism and batching

# 1. Objective

Reduce end-to-end pipeline runtime. This is a pure optimization track that does not affect correctness. It should only receive attention after Tracks B–E are delivering stable, correct results. Premature optimization on a pipeline that produces wrong answers is wasted effort.

# 2. Current Performance Profile

Before optimizing, profile the current pipeline to find actual bottlenecks. Do not guess.

- Profile a single video run. Add timing instrumentation to pipeline.py. Wrap each major phase in a timer and print elapsed time at the end.

import time

# Add to each phase:

t0 = time.time()

# ... phase code ...

print(f'Phase X: {time.time() - t0:.1f}s')

- Identify the top 3 bottlenecks. Expected bottlenecks based on architecture:

- Gate tracking (full video): runs YOLOv8 inference on every frame (N frames x inference time)

- Skier tracking: runs a second YOLOv8 inference pass on every frame

- Video I/O: OpenCV decoding is single-threaded

- Record baseline timing. Run the 3 regression videos and record total runtime and per-phase runtime for each. This is the baseline to beat.

# 3. What Can Be Parallelized

## 3.1 Batch GPU Inference

Currently, both gate detection and skier tracking process one frame at a time. YOLOv8 supports batch inference natively.

- Implement frame batching for gate detection. Instead of calling detect_in_frame() per frame, read N frames ahead into a batch, run YOLOv8 inference on the batch, then distribute results. Start with batch_size=8, tune based on GPU memory.

- Implement frame batching for skier tracking. Same approach. Note: ByteTrack’s temporal association still needs to run sequentially, but the detection step can be batched.

- Measure GPU utilization. Use nvidia-smi or torch.cuda.memory_summary() to confirm the GPU is actually being utilized more with batching. If GPU utilization was already near 100%, batching won’t help and the bottleneck is elsewhere.

## 3.2 Combined Gate + Skier Inference

Currently the pipeline runs gate detection (full video pass) then skier detection (second full video pass). This means reading every frame from disk twice.

- Merge into a single video pass. Read each frame once. Run gate detection and person detection on the same frame in the same inference call (or back-to-back on the same decoded frame). This halves video I/O cost.

- Consider a combined model. If both detectors use YOLOv8, explore whether a single model with 2 classes (gate + person) could replace two separate models. This would halve GPU inference cost too. However, this requires retraining and is a Track B dependency.

## 3.3 Multi-Video Parallelism

When processing a directory of videos (batch mode), each video is independent.

- Implement multiprocessing for batch mode. Use Python’s multiprocessing.Pool or concurrent.futures.ProcessPoolExecutor to process multiple videos in parallel. Default: num_workers = min(num_gpus, num_videos). Each worker gets its own GPU if multiple are available.

- Add a --workers flag to process_video.py. Default to 1 (current behavior). Set to >1 for batch parallelism.

## 3.4 Async Video Decoding

OpenCV’s VideoCapture.read() is synchronous and single-threaded. Frame decoding can be moved to a background thread.

- Implement a threaded frame reader. Use a producer-consumer pattern: a background thread decodes frames into a queue (max size = 2x batch_size), while the main thread pulls frames and runs inference. This overlaps I/O with compute.

# 4. How to Check Output

## 4.1 Correctness First

Parallelization must not change results. For every optimization:

- Run the 3 regression videos before and after the change

- Compare output JSON files: they must be identical (or numerically equivalent within floating-point tolerance)

- If results differ, the optimization is buggy. Do not merge it.

## 4.2 Speed Improvement

| Optimization | Expected Speedup | Verify How |
| --- | --- | --- |
| Batch GPU inference | 2–4x on GPU phases | Per-phase timing |
| Single video pass | ~1.5x overall | Total runtime |
| Multi-video parallel | ~Nx for N GPUs | Batch processing time |
| Async decoding | 10–30% if I/O bound | Per-phase timing |

## 4.3 Deliverables

- Profiling report: docs/reports/performance_profile_YYYYMMDD.md with per-phase timing for all 3 regression videos

- Updated pipeline.py and/or tracking.py with batch inference support

- Updated process_video.py with --workers and --batch-size flags

- Before/after timing comparison

- Correctness verification (identical outputs before and after)

# 5. Files You Will Touch

- ski_racing/pipeline.py — add batch processing, single-pass architecture

- ski_racing/detection.py — add batch inference to GateDetector

- ski_racing/tracking.py — add batch inference to SkierTracker

- scripts/process_video.py — add --workers, --batch-size flags

# 6. Prerequisites

Do not start this track until Tracks B–E are stable. Optimizing incorrect code is waste. Wait until the pipeline produces physically plausible results on at least 2 out of 3 regression videos before investing in speed.

Exception: the profiling step (Section 2) can and should be done early, as it informs how much speedup is possible and whether optimization is even needed.