MANAGER PLAYBOOK

Alpine Ski Racing AI — Parallel Workstreams

This document is for the Manager Codex agent. It contains your monitoring responsibilities and the exact prompts to give each Worker agent.

Access: /Users/quan/Documents/personal/Stanford application project/tracks/

# 1. Your Role as Manager

You are a Codex manager agent with read/write access to the entire tracks/ folder. You do NOT write code. You monitor progress, review outputs, resolve cross-track conflicts, and distribute work to 5 worker agents.

## 1.1 Architecture

Manager (you): Access to tracks/* (all 5 track folders). Your job is orchestration, monitoring, and quality review.

Worker B: Access to tracks/B_model_retraining/ + shared codebase (ski_racing/, scripts/, models/, data/). Handles model retraining.

Worker C: Access to tracks/C_geometry_scale/ + shared codebase. Handles 2D→3D geometry fixes.

Worker D: Access to tracks/D_tracking_outlier/ + shared codebase. Handles tracking/smoothing.

Worker E: Access to tracks/E_evaluation_ci/ + shared codebase. Builds the evaluation pipeline.

Worker F: Access to tracks/F_runtime_parallel/ + shared codebase. Handles speed optimization (last).

# 2. Execution Order

Not all tracks start at the same time. Follow this sequence:

| Phase | Track | What Happens | When to Start |
| --- | --- | --- | --- |
| 1 | E (Eval/CI) | Build the measurement tool | Immediately. No dependencies. |
| 2 | C + D (parallel) | Fix geometry + tracking | Can start now. Use manual eval until E is done. |
| 3 | B (Retraining) | Improve gate detection | After D delivers cleaner trajectories + E delivers eval |
| 4 | F (Parallelization) | Speed optimization | Only after B+C+D produce correct results |

Give Worker E their prompt first. Then give Workers C and D their prompts. Hold Worker B until you see Track D progress. Hold Worker F until the pipeline produces physically plausible results.

# 3. How to Monitor Progress

For each track, check the reports/ subfolder in their track folder. Workers save their results there.

## 3.1 Track E Checkpoints

- scripts/run_eval.py exists and runs without errors

- configs/regression_defaults.yaml exists

- Running the script twice produces identical outputs (deterministic)

- Running with the backup model produces a FAIL verdict

## 3.2 Track C Checkpoints

- tracks/C_geometry_scale/reports/ has a sensitivity analysis (gate spacing + camera pitch sweep)

- Auto-cal correction factor drops from 84x mean to < 5x mean on regression videos

- ski_racing/transform.py has scale smoothing and bounds

- ski_racing/pipeline.py has auto-cal capped at 5x with warnings

## 3.3 Track D Checkpoints

- tracks/D_tracking_outlier/reports/ has a Kalman Q sweep

- Output JSON includes new diagnostic fields: outlier_count, bytetrack_coverage, track_id_switches

- Demo overlay videos show continuous trajectory following the skier (no jumps)

- Max frame-to-frame jump < 50px on all 3 regression videos

## 3.4 Track B Checkpoints

- New dataset version in data/annotations/ with date stamp

- New checkpoint in models/ with eval metrics > baseline (F1 > 0.755)

- Threshold sweep done on calibration split (NOT test split)

- 3-video regression shows no degradation

## 3.5 Track F Checkpoints

- Profiling report in tracks/F_runtime_parallel/reports/

- Output JSON identical before and after optimization

- Measurable speedup documented with timing comparison

# 4. Cross-Track Conflicts to Watch For

| Conflict | What Happens | Your Action |
| --- | --- | --- |
| C + D both edit pipeline.py | Track C changes auto-calibration, Track D changes pipeline ordering | Review both changes. If D wants to move camera comp before Kalman, make sure C's auto-cal still works with the new ordering. |
| B retrains before D is done | New model trained on noisy trajectory data | Acceptable for a first cycle but flag that a second retrain may be needed after D delivers. |
| C changes scale, D measures jumps in meters | Track D's jump metrics change because Track C changed the transform, not because tracking improved | Always measure Track D's metrics in PIXELS (2D) not meters (3D). 2D pixel jumps are independent of geometry. |
| F optimizes before B/C/D are stable | Wasted effort optimizing code that will change | Only let F do profiling (step 1). Block all other F work until you confirm B/C/D results. |

# 5. MVP Pass Criteria

The project reaches MVP when ALL of these are true on the 3 regression videos:

| Metric | MVP Target | Current |
| --- | --- | --- |
| Gate detection F1 | > 0.75 | 0.755 |
| Auto-cal correction (mean) | < 5x | 84.8x |
| Max speed (after auto-cal) | < 100 km/h | 3123 km/h |
| Max G-force | < 6 G | 1479 G |
| Max jump per frame (3D) | < 2 m | 28.9 m |
| Physics validation | Pass on ≥ 2/3 videos | Fail on 3/3 |
| Eval pipeline exists | One command runs all checks | Does not exist |

# 6. Worker Prompts

Below are the exact prompts to paste into each Worker Codex agent. Give each worker ONLY their prompt. Do not share prompts across workers.

## 6.1 Prompt for Worker E (Evaluation / CI Pipeline)

Worker folder: tracks/E_evaluation_ci/

Additional access: ski_racing/, scripts/, models/, data/, tests/

Give this prompt: FIRST (highest priority, no dependencies)

PROMPT — Copy everything below this line into Codex

You are working on an alpine ski racing video analysis project.

Your job: build a single-command evaluation pipeline that all other team members

will use to measure whether their code changes helped or hurt.

== PROJECT CONTEXT ==

We have a computer vision pipeline that: detects ski gates (YOLOv8), tracks the skier

(ByteTrack), projects 2D pixel coords to 3D meters, and validates physics (speed, G-force).

Current gate detection: F1=0.755, P=0.75, R=0.76 on 38 test images (138 gate instances).

The pipeline FAILS physics validation on all test videos (speeds 3000+ km/h, G-forces 1400+G).

Other people are fixing those problems. YOUR job: build the measurement tool.

== YOUR DELIVERABLE: scripts/run_eval.py ==

One command that runs three stages:

Stage 1 - Holdout Detection Metrics:

Run the gate detector on data/annotations/final_combined_1class_20260213/test/

Match detections to ground truth (IoU >= 0.50). Output: P, R, F1, TP, FP, FN as JSON.

Stage 2 - 3-Video Regression:

Run the full pipeline (ski_racing/pipeline.py) on 3 frozen videos in

tracks/E_evaluation_ci/regression_videos/ (videos: 2907, 2909, 2911).

Pipeline settings are frozen in configs/regression_defaults.yaml (you create this).

Settings: gate_conf=0.35, gate_iou=0.55, stabilize=True, camera_mode=affine,

projection=scale, discipline=slalom.

Output per video: gates detected, trajectory coverage, P90 speed, max speed,

max G-force, max jump (m), auto-cal correction factor, physics issue count.

Stage 3 - Summary Report:

Combine Stage 1 + Stage 2 into a summary.md with PASS/FAIL verdict.

PASS if: F1 >= baseline AND no regression metric degrades >20%.

FAIL otherwise, listing specific failure reasons.

Usage: python scripts/run_eval.py --model models/gate_detector_best.pt \

--baseline docs/reports/eval_baseline.json

Output structure:

docs/reports/eval_YYYYMMDD_HHMM/

stage1_holdout.json

stage2_regression.json

stage2_regression/2907_analysis.json, 2909_analysis.json, 2911_analysis.json

summary.md

eval_result.json  (PASS/FAIL + all metrics)

== FILES TO READ FIRST ==

1. tracks/E_evaluation_ci/Track_E_Evaluation_CI_Pipeline.docx  (full spec)

2. tracks/E_evaluation_ci/README.md  (quick reference)

3. scripts/evaluate.py  (existing eval code - extend this)

4. scripts/process_video.py  (existing pipeline CLI)

5. ski_racing/pipeline.py  (understand SkiRacingPipeline.process_video() interface)

6. tracks/E_evaluation_ci/reports/baseline_regression.md  (current numbers)

== FILES YOU CREATE ==

- scripts/run_eval.py  (NEW - main deliverable)

- configs/regression_defaults.yaml  (NEW - frozen settings)

== FILES YOU EXTEND ==

- scripts/evaluate.py  (add CLI args, JSON output)

== DO NOT MODIFY ==

- tracks/E_evaluation_ci/regression_videos/  (frozen test videos)

- data/annotations/final_combined_1class_20260213/test/  (frozen test set)

- ski_racing/*.py  (not your responsibility)

== ACCEPTANCE TEST ==

1. Run your script twice consecutively. Both must produce identical numbers.

2. Run with backup model (models/gate_detector_best_20260213_2337_backup.pt).

It must produce FAIL (since that model is worse).

3. Total runtime < 20 minutes for all 3 stages.

END OF PROMPT

## 6.2 Prompt for Worker C (Geometry / Scale Stabilization)

Worker folder: tracks/C_geometry_scale/

Additional access: ski_racing/, scripts/, models/, data/, tests/

Give this prompt: After Worker E starts (can run in parallel)

PROMPT — Copy everything below this line into Codex

You are working on an alpine ski racing video analysis project.

Your job: fix the 2D-to-3D coordinate transform so that pixel positions convert to

physically plausible real-world meters without needing massive auto-calibration corrections.

== THE PROBLEM ==

The pipeline converts pixel coords to meters using gate positions as reference points.

Currently this is catastrophically wrong:

- Auto-calibration correction factors: 6x to 243x (should be ~1.0x)

- Max speeds after transform: 419-3123 km/h (should be <70 km/h for slalom)

- Max G-forces: 355-1479 G (should be <5 G)

The auto-calibration band-aid rescales everything, but the underlying transform is broken.

== ROOT CAUSES TO INVESTIGATE ==

1. Gate spacing assumption: hardcoded at 12m. May be wrong for these videos.

-> Sweep: test 8, 10, 12, 14m on all 3 regression videos.

2. Camera pitch correction: hardcoded at 6 degrees. Likely too low for broadcast angles.

-> Sweep: test 0, 10, 20, 30 degrees on all 3 regression videos.

3. Projection mode: 'scale' (default) vs 'homography'. Compare both.

4. Dynamic per-frame scale (Phase 4): amplifies noise without smoothing.

-> Add median filter (window=15) and bounds (reject >2x or <0.5x median).

5. Auto-cal has no guard rails. Cap at 5x and add diagnostic warnings.

== YOUR DELIVERABLES ==

1. Sensitivity analysis saved to tracks/C_geometry_scale/reports/

geometry_sensitivity_YYYYMMDD.md (gate_spacing x camera_pitch x projection sweeps)

2. Updated ski_racing/transform.py: scale smoothing, scale bounds, pitch estimation

3. Updated ski_racing/pipeline.py: auto-cal capped at 5x, diagnostic warnings

4. Per-frame scale time series added to output JSON for debugging

5. Updated scripts/process_video.py: add --gate-spacing and --camera-pitch flags

== FILES TO READ FIRST ==

1. tracks/C_geometry_scale/Track_C_Geometry_Scale_Stabilization.docx  (full spec)

2. tracks/C_geometry_scale/README.md

3. ski_racing/transform.py  (YOUR MAIN FILE - read ALL of it)

4. ski_racing/pipeline.py  (search for _auto_calibrate_scale method)

5. tracks/C_geometry_scale/reports/video_regression_20260214.md  (current numbers)

== FILES YOU OWN ==

- ski_racing/transform.py  (main work)

- ski_racing/pipeline.py  (_auto_calibrate_scale section only)

- scripts/process_video.py  (add CLI flags)

== DO NOT MODIFY ==

- ski_racing/tracking.py  (owned by Worker D)

- ski_racing/detection.py  (shared, read-only)

== COORDINATE WITH WORKER D ==

If you change pipeline ordering (e.g., where camera compensation runs),

note this in tracks/C_geometry_scale/reports/ so Worker D is aware.

== PASS CRITERIA ==

On the 3 regression videos (in tracks/E_evaluation_ci/regression_videos/):

- Auto-cal correction factor mean < 5x  (currently 84.8x)

- Auto-cal correction factor max < 10x  (currently 243x)

- P90 speed before auto-cal: 15-70 km/h for slalom

== HOW TO RUN ==

python scripts/process_video.py <video_path> \

--gate-model models/gate_detector_best.pt \

--discipline slalom --stabilize --summary

END OF PROMPT

## 6.3 Prompt for Worker D (Tracking / Outlier Handling)

Worker folder: tracks/D_tracking_outlier/

Additional access: ski_racing/, scripts/, models/, data/, tests/

Give this prompt: After Worker E starts (can run in parallel)

PROMPT — Copy everything below this line into Codex

You are working on an alpine ski racing video analysis project.

Your job: make the skier tracking smoother and more robust. Reduce trajectory noise

and discontinuities in the 2D tracking stage BEFORE the trajectory hits 3D projection.

== THE PROBLEM ==

The tracker sometimes loses the skier and latches onto spectators, producing one-frame

spikes. These spikes propagate through Kalman smoothing and 3D projection, causing:

- Max position jumps: 4.78-28.94 meters per frame (should be <1m)

- Max G-forces: 355-1479 G (should be <5G)

- ByteTrack coverage sometimes drops below 40%, triggering a weaker fallback

== CURRENT TRACKING ARCHITECTURE (already implemented, you're IMPROVING it) ==

- Person detection: YOLOv8n, person class only

- ID tracking: ByteTrack (ultralytics), fallback to temporal consistency if <40% coverage

- Max jump filter: 25% of min(W,H) or 60% of max(W,H)

- Kalman smoother: RTS backward-forward, discipline-tuned Q (SL=800, GS=400, DH=250)

- 3D sanitization: remove non-finite, interpolate gaps

== YOUR DELIVERABLES ==

1. Pre-smoothing outlier filter (NEW):

Sliding-window median (window=5). Flag points >3x MAD from window median.

Replace with linear interpolation. Keep originals in debug field.

Log outlier_count and outlier_frames to output JSON.

2. ByteTrack tuning:

Test: track_high_thresh=0.3, track_low_thresh=0.05, new_track_thresh=0.4,

track_buffer=60. Add re-ID after gap (check position within 200px of predicted,

bbox size within 50% of last known).

Log bytetrack_coverage and track_id_switches to output JSON.

3. Kalman Q sweep:

Test Q=[200, 400, 800, 1600, 3200] on each regression video.

For each Q: record RMS diff (smoothed vs raw), max speed, max G-force.

Save results to tracks/D_tracking_outlier/reports/kalman_tuning_YYYYMMDD.md

4. Consider moving camera compensation BEFORE Kalman smoothing:

Current: track -> smooth -> transform (includes camera comp)

Proposed: track -> camera compensate 2D -> smooth -> transform

Test both orderings. Note: this changes pipeline.py which Worker C also edits.

Document your finding in tracks/D_tracking_outlier/reports/.

== FILES TO READ FIRST ==

1. tracks/D_tracking_outlier/Track_D_Tracking_Outlier_Handling.docx  (full spec)

2. tracks/D_tracking_outlier/README.md

3. ski_racing/tracking.py  (YOUR MAIN FILE - read ALL of it, especially

SkierTracker, KalmanSmoother, _track_with_bytetrack_reassociate)

4. ski_racing/pipeline.py  (understand phase ordering)

5. tracks/D_tracking_outlier/reports/video_regression_20260214.md  (baseline)

== FILES YOU OWN ==

- ski_racing/tracking.py  (main work)

- ski_racing/visualize.py  (improve trajectory overlay for debugging)

== FILES YOU MAY EDIT (with care) ==

- ski_racing/pipeline.py  (only if changing pipeline ordering)

== DO NOT MODIFY ==

- ski_racing/transform.py  (owned by Worker C)

- ski_racing/detection.py  (shared, read-only)

== VISUAL CHECK ==

For each regression video, generate a demo overlay (--demo-video flag).

The trajectory trail must follow the skier continuously with no jumps.

== PASS CRITERIA (all measured on 2D trajectory, NOT 3D) ==

On the 3 regression videos (in tracks/E_evaluation_ci/regression_videos/):

- Max frame-to-frame jump: < 50 pixels

- ByteTrack coverage: > 80%

- Track-ID switches: 0

- Outlier frames: < 5% of total

== HOW TO RUN ==

python scripts/process_video.py <video_path> \

--gate-model models/gate_detector_best.pt \

--discipline slalom --stabilize --demo-video --summary

END OF PROMPT

## 6.4 Prompt for Worker B (Model Retraining Loop)

Worker folder: tracks/B_model_retraining/

Additional access: ski_racing/, scripts/, models/, data/, tests/

Give this prompt: After Workers D and E have made progress

PROMPT — Copy everything below this line into Codex

You are working on an alpine ski racing video analysis project.

Your job: improve the YOLOv8 gate detector through data-centric retraining cycles.

== CURRENT BASELINE ==

Model: YOLOv8n (6.3 MB), file: models/gate_detector_best.pt

Test set: 38 images, 138 gate instances

Precision: 0.7500, Recall: 0.7609, F1: 0.7554

TP: 105, FP: 35, FN: 33

Thresholds: gate_conf=0.35, gate_iou=0.55

== KNOWN FAILURE PATTERNS (already analyzed) ==

1. Missed gates are smaller/farther: FN median height 119px vs GT median 170px

2. 18 of 33 FN are complete misses (not localization errors)

3. FP confidence is not low: median 0.48, P90 0.67 (some are near-match boxes)

4. Errors cluster in ~20 hard frames (listed in reports/error_cases_20260214/)

== YOUR TASK PER RETRAINING CYCLE ==

1. Create calibration split: take 40% of current test set for threshold tuning.

Keep remaining 60% as the frozen test set for final reporting.

2. Relabel top-20 hard frames (see reports/error_cases_20260214/hard_cases_top20.csv).

Verify tight bounding boxes, remove false annotations.

3. Mine 30-50 new frames with small gates (height < 120px).

Prioritize low-contrast (snow/fog) and motion-blur scenes.

4. Add 15+ hard negatives (non-gate vertical structures with conf > 0.6).

5. Combine into new dataset: python scripts/combine_yolo_datasets.py

Output: data/annotations/final_combined_1class_YYYYMMDD/

6. Train: python scripts/train_detector.py --data <yaml> --model yolov8n.pt

--epochs 150 --imgsz 960 --batch 8 --freeze 10 --cos-lr

7. Sweep thresholds on CALIBRATION split (not test!).

8. Evaluate on frozen test split. Record P/R/F1/TP/FP/FN.

9. Run 3-video regression (videos in tracks/E_evaluation_ci/regression_videos/).

10. Promote checkpoint only if F1 >= 0.755 AND regression metrics don't degrade.

== FILES TO READ FIRST ==

1. tracks/B_model_retraining/Track_B_Model_Retraining_Loop.docx  (full spec)

2. tracks/B_model_retraining/README.md

3. tracks/B_model_retraining/reports/error_analysis_findings_20260214.md

4. tracks/B_model_retraining/reports/error_cases_20260214/hard_cases_top20.csv

5. tracks/B_model_retraining/reports/inference_threshold_tuning_20260214.md

6. data/annotations/README_FINAL_DATASET.md  (dataset structure)

== FILES YOU OWN ==

- data/annotations/  (create new dataset versions)

- models/  (save new checkpoints)

- scripts/train_detector.py, scripts/evaluate.py, scripts/combine_yolo_datasets.py

== DO NOT MODIFY ==

- ski_racing/*.py  (not your responsibility)

- data/annotations/final_combined_1class_20260213/test/  (frozen test set)

== DELIVERABLES PER CYCLE ==

- models/gate_detector_best_YYYYMMDD_HHMM.pt

- tracks/B_model_retraining/reports/threshold_sweep_YYYYMMDD.json

- tracks/B_model_retraining/reports/eval_YYYYMMDD.json  (P/R/F1)

- tracks/B_model_retraining/reports/regression_YYYYMMDD.md

- Updated shared/docs/MODEL_REGISTRY.md

== PASS CRITERIA ==

F1 > 0.755 on frozen test split

Regression video metrics do not degrade (max speed, G, jump stay same or improve)

END OF PROMPT

## 6.5 Prompt for Worker F (Runtime Parallelization)

Worker folder: tracks/F_runtime_parallel/

Additional access: ski_racing/, scripts/, models/, data/, tests/

Give this prompt: LAST — only after Tracks B-E produce correct results

PROMPT — Copy everything below this line into Codex

You are working on an alpine ski racing video analysis project.

Your job: make the pipeline run faster through batching, parallelism, and async I/O.

IMPORTANT: Only start optimization work after the pipeline produces physically

plausible results (speeds <100 km/h, G-forces <6G on test videos). Until then,

you may only do Step 1 (profiling).

== CURRENT ARCHITECTURE (all sequential, single-threaded) ==

Pass 1: Gate detection on every frame (YOLOv8, one frame at a time)

Pass 2: Skier tracking on every frame (second YOLOv8 pass)

Video I/O: OpenCV, synchronous, single-threaded

No batch inference, no multi-video parallelism

== STEP 1: PROFILE FIRST (can do immediately) ==

Add timing to pipeline.py: wrap each phase with time.time().

Run the 3 regression videos (in tracks/E_evaluation_ci/regression_videos/).

Save profiling report to tracks/F_runtime_parallel/reports/performance_profile.md

This tells you where time is actually spent. Do NOT guess.

== OPTIMIZATION TARGETS (after profiling) ==

1. Batch GPU inference: batch_size=8 for both gate and skier detection

2. Single video pass: read each frame once, run both detectors

3. Multi-video parallelism: --workers flag for batch directory processing

4. Async video decoding: threaded frame reader (producer-consumer pattern)

== FILES TO READ FIRST ==

1. tracks/F_runtime_parallel/Track_F_Runtime_Parallelization.docx  (full spec)

2. tracks/F_runtime_parallel/README.md

3. ski_racing/pipeline.py  (understand phase structure)

4. ski_racing/detection.py  (GateDetector - add batch inference)

5. ski_racing/tracking.py  (SkierTracker - add batch inference)

== FILES YOU OWN ==

- ski_racing/pipeline.py  (batch/parallel changes)

- ski_racing/detection.py  (batch inference)

- ski_racing/tracking.py  (batch inference)

- scripts/process_video.py  (add --workers, --batch-size flags)

== CRITICAL RULE ==

Every optimization must produce IDENTICAL outputs to the unoptimized version.

Run the eval pipeline (scripts/run_eval.py) before and after each change.

If results differ by even one number, the optimization is buggy. Revert it.

== DELIVERABLES ==

- tracks/F_runtime_parallel/reports/performance_profile.md  (per-phase timing)

- Before/after timing comparison

- Correctness verification (identical eval outputs)

END OF PROMPT

# 7. Your Manager Prompt (paste into Codex)

This is the prompt for YOU, the manager agent. Paste this into the Codex manager session.

PROMPT — Copy everything below this line into Codex

You are the MANAGER for an alpine ski racing AI project with 5 parallel workstreams.

You have read/write access to the entire tracks/ folder.

== YOUR RESPONSIBILITIES ==

1. Monitor progress across all 5 tracks by reading their reports/ folders

2. Resolve cross-track conflicts (especially C+D editing pipeline.py)

3. Decide when to start Worker B (after D makes progress) and Worker F (last)

4. Report overall status using the MVP pass criteria table

== TRACK STATUS (check these folders) ==

tracks/E_evaluation_ci/  - Eval pipeline (START FIRST, no dependencies)

tracks/C_geometry_scale/  - Geometry fixes (start with E, parallel)

tracks/D_tracking_outlier/  - Tracking fixes (start with E, parallel)

tracks/B_model_retraining/  - Model retraining (after D+E progress)

tracks/F_runtime_parallel/  - Speed optimization (LAST)

== WHAT TO CHECK ==

Track E: Does scripts/run_eval.py exist and run? Is it deterministic?

Track C: Did auto-cal correction drop from 84x to <5x? Check reports/.

Track D: Is ByteTrack coverage >80%? Max pixel jump <50? Check reports/.

Track B: Is F1 still >=0.755? Did regression metrics not degrade?

Track F: Are outputs identical before/after optimization?

== CONFLICTS TO WATCH ==

C and D both may edit ski_racing/pipeline.py. If D wants to reorder pipeline

phases, check that C's auto-calibration still works with the new ordering.

Always measure D's tracking quality in PIXELS (2D), not meters (3D),

so it's independent of C's geometry changes.

== MVP CRITERIA (project is done when ALL true on 3 regression videos) ==

Gate F1 > 0.75 | Auto-cal < 5x | Max speed < 100 km/h |

Max G < 6 | Max jump < 2m | Physics pass >= 2/3 videos |

Eval pipeline exists as one command

== YOUR WORKFLOW ==

1. Check each track's reports/ folder for new files

2. Read the latest report from each active track

3. Compare metrics against the MVP criteria table

4. If a track is stuck or has a conflict, write a guidance note in their reports/

5. When all MVP criteria are met, declare the project MVP-complete

Read tracks/README.md for the full dependency graph and rules.

END OF PROMPT