Prompts for Track Assignees

Copy-paste the prompt for each track to the person (or Claude session) working on it

# Prompt for Track E: Evaluation / CI Pipeline

Priority: START FIRST — all other tracks depend on this.

Give to: The person who is strongest at Python scripting and CI/automation.

### The Prompt

You are working on an alpine ski racing video analysis project. Your job is Track E:

building a single-command evaluation pipeline that everyone else will use to measure progress.

PROJECT CONTEXT:

- We have a YOLOv8 gate detector (F1=0.755, P=0.75, R=0.76) and a full pipeline that

detects gates, tracks the skier, projects 2D→3D, and validates physics.

- The pipeline currently FAILS physics validation on all test videos (speeds reach 3000+ km/h,

G-forces reach 1400+G). Other people are fixing those problems in parallel tracks.

- YOUR job: build the measurement tool so those people can tell if their fixes worked.

YOUR DELIVERABLE: scripts/run_eval.py

One command that does three things:

1. Stage 1: Run gate detection on the holdout test set (38 images, 138 gate instances)

-> output precision, recall, F1, TP/FP/FN as JSON

2. Stage 2: Run the full pipeline on 3 frozen regression videos (2907, 2909, 2911)

-> output per-video: gates detected, P90 speed, max speed, max G, max jump, auto-cal factor

3. Stage 3: Combine into a summary.md with a PASS/FAIL verdict

Usage: python scripts/run_eval.py --model models/gate_detector_best.pt --baseline <prev.json>

START BY READING:

1. tracks/E_evaluation_ci/Track_E_Evaluation_CI_Pipeline.docx  (full spec with acceptance criteria)

2. tracks/E_evaluation_ci/README.md  (which files to create/edit)

3. scripts/evaluate.py  (existing evaluation code to extend)

4. scripts/process_video.py  (existing pipeline CLI to understand interface)

5. tracks/E_evaluation_ci/reports/baseline_regression.md  (current baseline numbers)

FILES YOU CREATE:

- scripts/run_eval.py (NEW - main deliverable)

- configs/regression_defaults.yaml (NEW - frozen pipeline parameters)

FILES YOU EXTEND:

- scripts/evaluate.py (add CLI args for model path, data path, JSON output)

FROZEN INPUTS (do NOT modify):

- tracks/E_evaluation_ci/regression_videos/ (3 test videos already copied here)

- data/annotations/final_combined_1class_20260213/test/ (holdout test images)

- models/gate_detector_best.pt (current best model)

ACCEPTANCE TEST: Run your script twice. Both runs must produce identical numbers.

Then run it with the backup model (models/gate_detector_best_20260213_2337_backup.pt)

and confirm it produces a FAIL verdict (since that model is worse).

# Prompt for Track B: Model Retraining Loop

Priority: High — start after Track E delivers the eval pipeline.

Give to: The person experienced with YOLOv8 training and data annotation.

### The Prompt

You are working on an alpine ski racing video analysis project. Your job is Track B:

improving the YOLOv8 gate detector through data-centric retraining cycles.

PROJECT CONTEXT:

- Current gate detector: YOLOv8n, F1=0.755, Precision=0.75, Recall=0.76

- Test set: 38 images, 138 gate instances. TP=105, FP=35, FN=33

- Key failure patterns already identified:

* Missed gates are smaller/farther (FN median height 119px vs GT median 170px)

* 18 of 33 FN are complete misses (not just localization errors)

* Some FP are high-confidence (median 0.48, P90 0.67) near-match boxes

* Errors cluster in a small set of hard frames (top 20 listed in reports)

YOUR DELIVERABLES PER RETRAINING CYCLE:

1. Improved annotation dataset (new version in data/annotations/)

2. New model checkpoint (models/gate_detector_best_YYYYMMDD_HHMM.pt)

3. Threshold sweep on calibration split (NOT test split)

4. Evaluation on frozen test split using Track E's pipeline

5. 3-video regression comparison

6. Updated MODEL_REGISTRY.md entry

START BY READING:

1. tracks/B_model_retraining/Track_B_Model_Retraining_Loop.docx (full spec)

2. tracks/B_model_retraining/README.md (file ownership, key commands)

3. tracks/B_model_retraining/reports/error_analysis_findings_20260214.md (what's broken)

4. tracks/B_model_retraining/reports/error_cases_20260214/hard_cases_top20.csv

5. tracks/B_model_retraining/reports/inference_threshold_tuning_20260214.md

6. data/annotations/README_FINAL_DATASET.md (dataset structure)

FIRST ACTIONS (in order):

1. Create a calibration split: take 40% of current test set for threshold tuning

2. Relabel the top-20 hard frames (verify tight bounding boxes)

3. Mine 30-50 frames with small gates (height < 120px)

4. Add 15+ hard negatives (non-gate vertical structures with conf > 0.6)

5. Combine into new dataset, train, sweep thresholds, evaluate

FILES YOU OWN: data/annotations/, models/, scripts/train_detector.py,

scripts/evaluate.py, scripts/combine_yolo_datasets.py

FILES YOU READ ONLY: ski_racing/detection.py, ski_racing/pipeline.py

PASS CRITERIA: New checkpoint F1 > 0.755 on test split AND regression metrics

don't degrade (max speed, max G, max jump stay same or improve).

# Prompt for Track C: Geometry / Scale Stabilization

Priority: High — can start immediately in parallel with Track E.

Give to: The person strongest at math/geometry, camera models, and coordinate transforms.

### The Prompt

You are working on an alpine ski racing video analysis project. Your job is Track C:

fixing the 2D-to-3D coordinate transform that converts pixel positions to real-world meters.

THE CORE PROBLEM:

- Auto-calibration correction factors are 6x to 243x (should be close to 1.0x)

- This means our pixel-to-meter scaling is off by 1-2 orders of magnitude

- Result: max speeds reach 3123 km/h (should be <70), G-forces reach 1479G (should be <5)

- The pipeline currently applies a massive correction to force P90 speed into range,

but this is a band-aid, not a fix

ROOT CAUSES TO INVESTIGATE:

1. Gate spacing assumption (hardcoded 12m) - may be wrong for these videos

2. Camera pitch correction (hardcoded 6 degrees) - likely too low

3. Scale vs homography projection mode - need to compare both

4. Dynamic per-frame scale (Phase 4) - amplifies noise without smoothing

5. Auto-calibration has no guard rails (applies 243x correction silently)

YOUR DELIVERABLES:

1. Sensitivity analysis: sweep gate_spacing (8,10,12,14m), camera_pitch (0,10,20,30 deg),

and projection mode (scale vs homography) on all 3 regression videos

2. Updated transform.py with: scale smoothing, scale bounds, pitch estimation from gates

3. Updated pipeline.py with: auto-cal capped at 5x, diagnostic warnings

4. Per-frame scale time series in output JSON for debugging

START BY READING:

1. tracks/C_geometry_scale/Track_C_Geometry_Scale_Stabilization.docx (full spec)

2. tracks/C_geometry_scale/README.md (file ownership)

3. ski_racing/transform.py (your main work area - read ALL of it carefully)

4. ski_racing/pipeline.py (search for _auto_calibrate_scale method)

5. tracks/C_geometry_scale/reports/video_regression_20260214.md (current numbers)

FILES YOU OWN: ski_racing/transform.py, ski_racing/pipeline.py (_auto_calibrate_scale),

scripts/process_video.py (add --gate-spacing, --camera-pitch flags)

FILES YOU READ ONLY: ski_racing/detection.py, ski_racing/physics.py

COORDINATE WITH Track D: your geometry changes affect their trajectory metrics.

If you change pipeline ordering, discuss with them first.

PASS CRITERIA: Auto-cal correction factor mean < 5x (currently 84.8x),

max < 10x (currently 243x), on the 3 regression videos.

# Prompt for Track D: Tracking / Outlier Handling

Priority: High — can start immediately in parallel with Track E.

Give to: The person experienced with object tracking, Kalman filters, and signal processing.

### The Prompt

You are working on an alpine ski racing video analysis project. Your job is Track D:

making the skier tracking smoother and more robust before the trajectory hits physics checks.

THE CORE PROBLEM:

- Max position jumps reach 4.78-28.94 meters per frame (should be <1m)

- The tracker sometimes loses the skier and latches onto spectators

- ByteTrack coverage sometimes drops below 40%, triggering a weaker fallback

- One-frame outlier spikes propagate through Kalman smoothing into 3D, causing

impossible speeds (3000+ km/h) and G-forces (1400+ G)

CURRENT TRACKING ARCHITECTURE (already implemented, you're improving it):

- Person detection: YOLOv8n (built-in), person class only

- ID tracking: ByteTrack via ultralytics, fallback to temporal consistency

- Max jump filter: 25% of min(W,H) or 60% of max(W,H)

- Kalman smoother: RTS backward-forward, discipline-tuned process noise Q

(Slalom Q=800, GS Q=400, DH Q=250)

YOUR DELIVERABLES:

1. Pre-smoothing outlier filter: sliding-window median (window=5), flag points > 3x MAD

2. ByteTrack tuning: lower track_high_thresh, raise track_buffer, add re-ID after gaps

3. Kalman Q sweep: test Q=[200,400,800,1600,3200], find optimal per discipline

4. Diagnostic fields in output JSON: outlier_count, bytetrack_coverage, track_id_switches

5. Consider moving camera compensation before Kalman smoothing (coordinate with Track C)

START BY READING:

1. tracks/D_tracking_outlier/Track_D_Tracking_Outlier_Handling.docx (full spec)

2. tracks/D_tracking_outlier/README.md (file ownership, key commands)

3. ski_racing/tracking.py (your main work area - read ALL of it, especially

SkierTracker, KalmanSmoother, _track_with_bytetrack_reassociate)

4. ski_racing/pipeline.py (understand pipeline ordering)

5. tracks/D_tracking_outlier/reports/video_regression_20260214.md (baseline numbers)

FILES YOU OWN: ski_racing/tracking.py, ski_racing/visualize.py

FILES YOU MAY EDIT: ski_racing/pipeline.py (if changing pipeline ordering)

FILES YOU READ ONLY: ski_racing/detection.py, ski_racing/transform.py

COORDINATE WITH Track C: trajectory smoothness and geometry quality are entangled.

If you want to move camera compensation earlier in the pipeline, discuss with them.

VISUAL CHECK: For each regression video, generate a demo overlay video

(--demo-video flag). The trajectory trail must follow the skier continuously

with no jumps to spectators or equipment.

PASS CRITERIA: Max frame-to-frame jump < 50px (2D), ByteTrack coverage > 80%,

zero track-ID switches, on all 3 regression videos.

# Prompt for Track F: Runtime Parallelization

Priority: LOW — start LAST, only after Tracks B–E are stable.

Give to: The person experienced with GPU optimization, multiprocessing, and async I/O.

### The Prompt

You are working on an alpine ski racing video analysis project. Your job is Track F:

making the pipeline run faster through batching, parallelism, and async I/O.

IMPORTANT: Do NOT start this until Tracks B-E are producing stable, correct results.

Optimizing incorrect code is wasted effort. The one exception: you can do Step 1

(profiling) early to understand where time is spent.

CURRENT ARCHITECTURE (all sequential, single-threaded):

- Pass 1: Gate detection on every frame (YOLOv8 inference, one frame at a time)

- Pass 2: Skier tracking on every frame (second YOLOv8 inference pass)

- All video I/O via OpenCV (synchronous, single-threaded)

- No batch inference, no multi-video parallelism

YOUR DELIVERABLES:

1. Profiling report: per-phase timing for all 3 regression videos

2. Batch GPU inference for gate detection and skier tracking (batch_size=8 default)

3. Single video pass (read each frame once, run both detectors)

4. Multi-video parallelism (--workers flag for batch processing)

5. Async video decoding (threaded frame reader)

START BY READING:

1. tracks/F_runtime_parallel/Track_F_Runtime_Parallelization.docx (full spec)

2. tracks/F_runtime_parallel/README.md

3. ski_racing/pipeline.py (understand the phase structure)

4. ski_racing/detection.py (GateDetector - add batch inference here)

5. ski_racing/tracking.py (SkierTracker - add batch inference here)

FILES YOU OWN: ski_racing/pipeline.py (batch/parallel changes),

ski_racing/detection.py (batch inference), ski_racing/tracking.py (batch inference),

scripts/process_video.py (add --workers, --batch-size flags)

CRITICAL RULE: Every optimization must produce IDENTICAL outputs to the unoptimized

version. Verify by running Track E's eval pipeline before and after each change.

If results differ, the optimization is buggy. Do not merge it.

FIRST ACTION: Add timing instrumentation to pipeline.py, run the 3 regression videos,

and save the profiling report. This tells you where the actual bottlenecks are.